# **Contract Terms:**

We will provide following service for developing this website

1. Designing, Coding, Regressing Testing and Deployment
2. After each milestone client will test the portal for User Acceptance Testing, we will resolve each issue which client is facing.
3. After completion of project will provide 1 Year maintenance at no cost.
4. We will manage and monitor servers from starting to maintenance phase.
5. We will provide full code with code document to client.
6. We will share status of each work description on daily basis.
7. We will host our code to beta environment where client can see the progress of each work description before milestone.
8. We will not share any code or project information with any person outside project development team.

# **Payments and Delivery Terms:**

1. Project will be delivered in 3 Milestones i.e. M1, M2 and M3
2. Among these M1 will be delivered first and M3 will be last.
3. Payment expected to release on delivering these module on basis of following matrix.

|  |  |  |
| --- | --- | --- |
| **Milestone** | **Payment Percentage** | **Payment Amount** |
| M1 | 20% | Rs.16,0000 |
| M2 | 50% | Rs.50,0000 |
| M3 | 30% | Rs.24,0000 |

1. We will provide you invoice for each payment.
2. Payment can be done via NEFT or cheque.